SINERGIA CONSULTING GROUP S.A.S.

ARHIA

Agentic Runtime for Human-in-Architecture

EVOLUTION PLAN v11.3 → v11.4

Multi-Framework Alignment & Auditable Governance Runtime

Document Reference: TR-2026-030

Classification: Sinergia Internal — Strategic

April 2026

# Table of Contents

# 1. Executive Summary

ARHIA v11.3 established the foundational three-plane architecture (Trust, Control, Execution) with the Agent Trust Kernel (ATK), OPA/Rego policy engine, Defensive Tool Call Graph (D-TCG), and AI Bill of Materials (AIBOM). The framework has been validated through vertical deployments in Brazilian financial services (ARHIA Brasil), port logistics (PORT-MAS), and biomedical surveillance (PHAGE-TX CARIBE).

However, the agentic AI governance landscape has undergone a fundamental transformation between January and April 2026. Nine major frameworks have emerged from governments, standards bodies, industry consortia, and consulting firms. This creates both a threat and an opportunity: organizations now have multiple governance references to choose from, but no single runtime that implements all of them.

ARHIA v11.4 is designed to close that gap. The evolution transforms ARHIA from a standalone governance framework into the vendor-neutral runtime that operationalizes every major agentic AI governance standard. The positioning statement becomes: "ARISE defines what. NIST defines why. CSA ATF defines how much. ARHIA executes all three."

# 2. Agentic AI Governance Landscape (April 2026)

The following table maps every significant framework identified in the competitive intelligence scan, organized by authority tier and relevance to ARHIA.

| Framework | Date | Core Contribution | Authority | ARHIA Articulation |
| --- | --- | --- | --- | --- |
| Singapore MGF Agentic AI | Jan 2026 | 4-dimension lifecycle governance; first government framework for agentic AI | Government (IMDA) | Update existing crosswalk to MGF Agentic edition |
| NIST AI Agent Standards Initiative | Feb 2026 | 3-pillar program: standards, open protocols, security research; SP 800-53 overlays for agent systems | Government (NIST CAISI) | Align ATK controls to SP 800-53 agent overlays |
| NIST NCCoE Agent Identity | Feb 2026 | Identity and authorization standards for AI agents in enterprise | Government (NCCoE) | New Agent Identity Module in ATK |
| OWASP Agentic Top 10 | Dec 2025 | 10 critical security risks for autonomous AI; peer-reviewed by 100+ experts | Industry (OWASP) | Full crosswalk: each ASI risk → ARHIA control |
| CSA Agentic Trust Framework (ATF) | Feb 2026 | Zero Trust for agents; 5 elements, 4 maturity levels (Intern→Principal); open spec on GitHub | Industry (CSA) | A0-A4 ↔ Intern-Principal harmonization |
| CSA AI Controls Matrix (AICM) | 2025-26 | 243 controls for AI systems; CSO Award 2026; ATF operationalizes its agent subset | Industry (CSA) | Map ARHIA components to AICM control IDs |
| ARISE Framework | Mar 2026 | 7-domain assurance model with auditable controls, evidence requirements, 4-question test per control | Consulting (Assessed Intelligence) | Adopt control taxonomy + evidence model |
| KPMG Trusted AI + TACO | Sep 2025 | Agent taxonomy: Taskers, Automators, Collaborators, Orchestrators; governance by agent type | Consulting (KPMG) | Map TACO types to ARHIA autonomy levels |
| McKinsey AI Trust Maturity | Mar 2026 | 5-dimension maturity model; new agentic AI governance dimension; benchmark for boards | Consulting (McKinsey) | Position A0-A4 as maturity accelerator |

# 3. Strategic Positioning

## 3.1 The Gap ARHIA Fills

The landscape reveals a three-layer stack with a critical vacuum in the middle:

| Layer | What Exists | Who Provides |
| --- | --- | --- |
| Layer 1: Governance Standards | Frameworks defining what controls should exist (ARISE, MGF, NIST, CSA ATF) | Governments, standards bodies, consulting firms |
| Layer 2: Executable Runtime | Vendor-neutral engine that enforces governance standards as executable policy at agent runtime | VACANT — ARHIA v11.4 targets this layer |
| Layer 3: Vendor Toolkits | Platform-specific safety tools (NVIDIA NeMo Guardrails, AWS AIRI, Azure Defender for AI) | Cloud hyperscalers, GPU vendors |

ARHIA v11.4 is the only framework that simultaneously provides executable OPA/Rego policy, an agent trust kernel with runtime enforcement, and crosswalks against every major governance standard. This positions ARHIA as the translation layer between governance intent and runtime enforcement.

## 3.2 Positioning Statement

ARHIA v11.4: The vendor-neutral governance runtime that operationalizes ARISE, NIST, CSA ATF, OWASP Agentic Top 10, and Singapore MGF into executable policy-as-code for regulated agentic AI deployments.

# 4. Evolution Axes: v11.3 → v11.4

The evolution is organized into six axes, each derived from the landscape analysis. Axes 1-3 address structural gaps. Axes 4-6 address integration and positioning.

## 4.1 Axis 1: Auditable Control Taxonomy (Inspired by ARISE)

### 4.1.1 Gap Identified

ARISE demonstrates that every control must answer four questions: What is implemented? Who is responsible? What evidence is generated? How often is it validated? ARHIA v11.3 has powerful runtime components (ATK, D-TCG, HIC-1 to HIC-5, AIBOM) but does not formalize them as individually addressable, auditable controls with evidence requirements.

### 4.1.2 Deliverable

A formal ARHIA Control Registry with unique control identifiers (e.g., ATK-C01, DTG-C01, ABO-C01, HIC-C01 through HIC-C05) where each control specifies: (a) implementation description, (b) responsible role, (c) evidence artifact produced, (d) validation frequency, and (e) crosswalk IDs to ARISE domains, NIST controls, and CSA AICM control numbers.

### 4.1.3 Estimated Control Count

Based on the current component inventory: ATK 5-check envelope (5 controls), D-TCG trajectory monitoring (4 controls), AIBOM lifecycle (3 controls), HIC checkpoints (5 controls), OPA/Rego policy enforcement (4 controls), autonomy scale A0-A4 transitions (5 gate controls), identity management (3 controls), and incident response (3 controls). Estimated total: 32-40 discrete auditable controls.

## 4.2 Axis 2: Multi-Framework Crosswalk Matrix

### 4.2.1 Gap Identified

ARHIA v11.3 crosswalks against OWASP LLM Top 10, CSA ATF, NIST AI RMF, and Singapore MGF (2020 edition). The landscape now includes 9 frameworks. A buyer evaluating ARHIA needs a single matrix showing how ARHIA addresses each control from each framework.

### 4.2.2 Deliverable

A master crosswalk matrix with ARHIA controls on the Y-axis and framework requirements on the X-axis, covering: ARISE 7 domains (GOVERN, MANAGE, IDENTIFY, PROTECT, DETECT, RESPOND, VALIDATE), CSA ATF 5 elements, OWASP Agentic Top 10 (ASI-01 through ASI-10), Singapore MGF 4 dimensions, NIST AI RMF functions, NIST CSF 2.0 functions, and CSA AICM control families.

### 4.2.3 Design Principle

The matrix must be machine-readable (JSON/YAML) in addition to human-readable (table). This enables automated compliance reporting: given a target framework, the system can generate a gap analysis showing which ARHIA controls satisfy which requirements.

## 4.3 Axis 3: Cross-Domain Anomaly Correlation (Extending D-TCG)

### 4.3.1 Gap Identified

ARISE formalizes cross-domain anomaly correlation as a specific control (D.AD): the ability to correlate network-layer anomalies with prompt-layer anomalies with data-access anomalies to detect coordinated attacks. ARHIA v11.3 has D-TCG for tool call trajectory monitoring but does not formalize cross-domain correlation.

### 4.3.2 Deliverable

Extension of D-TCG into D-TCG+ with three new capabilities: (a) Cross-Domain Correlation Engine that ingests telemetry from network, prompt, tool-call, and data-access layers and correlates anomalies across temporal windows; (b) Behavioral Baseline Registry that stores per-agent behavioral profiles as the ground truth for deviation detection; (c) Incident Playbook Mapper that auto-triggers specific playbooks when correlated anomaly patterns match known attack signatures (aligned with OWASP ASI-01 through ASI-10).

## 4.4 Axis 4: Maturity Model Harmonization

### 4.4.1 Gap Identified

Three independent maturity models now exist in the landscape: ARHIA A0-A4 (5 levels), CSA ATF Intern-Associate-Senior-Principal (4 levels), and NVIDIA Agentic Autonomy L0-L3 (4 levels). A buyer using CSA ATF or NVIDIA tooling needs to know exactly how ARHIA levels map to theirs.

### 4.4.2 Deliverable

A unified maturity mapping table:

| ARHIA Level | CSA ATF Level | NVIDIA Autonomy | KPMG TACO Agent Type |
| --- | --- | --- | --- |
| A0 — Inert | (Pre-Intern) | L0 — No Autonomy | N/A |
| A1 — Supervised | Intern (Read-only) | L1 — Single LLM + tools | Tasker |
| A2 — Guided | Associate (Guided action) | L2 — Router/orchestrator | Automator |
| A3 — Autonomous | Senior (Independent action) | L3 — Full autonomy | Collaborator |
| A4 — Adaptive | Principal (Strategic action) | (Beyond L3) | Orchestrator |

Each level transition in ARHIA will specify the equivalent promotion gates from CSA ATF (performance, security audit, business impact, clean history, governance sign-off), creating a unified promotion protocol.

## 4.5 Axis 5: Agent Identity Module (Aligned with NCCoE)

### 4.5.1 Gap Identified

NIST NCCoE is developing identity and authorization standards for AI agents. CSA ATF makes agent identity its first security element. OWASP ASI-03 (Excessive Permissions) centers on identity governance. ARHIA v11.3 assigns internal identities through ATK but does not define a federated identity model compatible with enterprise IAM infrastructure.

### 4.5.2 Deliverable

A new Agent Identity Module (AIM) within ATK that specifies: (a) Agent credential format compatible with OAuth 2.0 / SAML adapted for Non-Human Identities (NHI); (b) Agent identity lifecycle (creation, rotation, revocation, retirement) aligned with AIBOM; (c) Composite identity linking (agent ↔ supervising human ↔ department) as recommended by CSA ATF; (d) Least-privilege enforcement at the identity layer with runtime scope reduction.

## 4.6 Axis 6: Evidence Generation Architecture (Inspired by ARISE)

### 4.6.1 Gap Identified

ARISE distinguishes between having governance documentation and generating governance evidence. ARHIA v11.3 has an immutable HMAC ledger for audit trails but does not formalize evidence generation as a first-class architectural concern with specific evidence types per control.

### 4.6.2 Deliverable

An Evidence Generation Architecture (EGA) that specifies, for each of the 32-40 controls in the registry: (a) evidence type (log, attestation, metric, approval record, test result), (b) evidence format (JSON-LD structured evidence), (c) retention policy (aligned with ALRI concept from Pandey framework), (d) chain of custody (HMAC-linked evidence chains), and (e) automated evidence collection mechanisms.

# 5. Phased Execution Plan

## 5.1 Phase 1: Foundation (Weeks 1-2)

Objective: Establish the structural scaffolding that all other axes depend on.

| # | Task | Axis | Input | Output |
| --- | --- | --- | --- | --- |
| 1.1 | Inventory all ARHIA v11.3 components and map to discrete controls | Axis 1 | v11.3 spec | Control Registry Draft |
| 1.2 | Define evidence types and formats for each control | Axis 6 | Control Registry | EGA Spec Draft |
| 1.3 | Build maturity harmonization table (A0-A4 / ATF / NVIDIA / TACO) | Axis 4 | CSA ATF spec, NVIDIA paper | Maturity Map v1 |
| 1.4 | Define Agent Identity Module (AIM) requirements and NHI credential spec | Axis 5 | NCCoE concept paper | AIM Spec Draft |

## 5.2 Phase 2: Crosswalk Construction (Weeks 3-4)

Objective: Build the multi-framework crosswalk matrix that becomes the primary GTM artifact.

| # | Task | Framework | Complexity | Output |
| --- | --- | --- | --- | --- |
| 2.1 | ARHIA ↔ ARISE 7-domain crosswalk (GOVERN, MANAGE, IDENTIFY, PROTECT, DETECT, RESPOND, VALIDATE) | ARISE | High (7 domains) | Crosswalk Sheet 1 |
| 2.2 | ARHIA ↔ OWASP Agentic Top 10 crosswalk (ASI-01 to ASI-10) | OWASP ASI | High (10 risks) | Crosswalk Sheet 2 |
| 2.3 | ARHIA ↔ CSA ATF 5-element crosswalk | CSA ATF | Medium (5 elements) | Crosswalk Sheet 3 |
| 2.4 | ARHIA ↔ Singapore MGF Agentic 4-dimension crosswalk | MGF Agentic | Medium (4 dims) | Crosswalk Sheet 4 |
| 2.5 | ARHIA ↔ NIST AI RMF + CSF 2.0 crosswalk | NIST | High (dual) | Crosswalk Sheet 5 |
| 2.6 | Consolidate all sheets into Master Crosswalk Matrix (JSON + table) | All | Integration | Master Matrix v1 |

## 5.3 Phase 3: Technical Extension (Weeks 5-6)

Objective: Build the new technical capabilities that close gaps identified in the landscape scan.

| # | Task | Axis | Dependency | Output |
| --- | --- | --- | --- | --- |
| 3.1 | Design D-TCG+ Cross-Domain Correlation Engine architecture | Axis 3 | Control Registry | D-TCG+ Spec |
| 3.2 | Define Behavioral Baseline Registry schema and deviation metrics | Axis 3 | D-TCG+ Spec | BBR Schema |
| 3.3 | Map OWASP ASI attack patterns to Incident Playbook templates | Axis 3 | Crosswalk Sheet 2 | 10 Playbook Templates |
| 3.4 | Generate new OPA/Rego policy bundles for AIM, D-TCG+, and EGA controls | Axis 5, 6 | AIM Spec, EGA Spec | New Policy Bundles |
| 3.5 | Integrate T-MAP D-TCG with D-TCG+ cross-domain extensions | Axis 3 | D-TCG+ Spec | Unified D-TCG+ v2 |

## 5.4 Phase 4: Integration & Documentation (Weeks 7-8)

Objective: Produce the consolidated ARHIA v11.4 specification and supporting materials.

| # | Deliverable | Format | Audience |
| --- | --- | --- | --- |
| 4.1 | ARHIA v11.4 Master Specification Document | DOCX (McKinsey-grade) | Technical + Executive |
| 4.2 | ARHIA Control Registry (machine-readable) | JSON + XLSX | Auditors, Implementers |
| 4.3 | Master Crosswalk Matrix | JSON + XLSX + DOCX annex | Compliance, Sales |
| 4.4 | OPA/Rego Policy Bundle v2 (expanded for AIM, D-TCG+, EGA) | .rego files | Engineers |
| 4.5 | Changelog v11.3 → v11.4 (formal) | DOCX annex | All stakeholders |
| 4.6 | GTM One-Pager: "Why ARHIA v11.4" | PDF | Adriana / Deloitte, Prospects |
| 4.7 | ICAIF 2026 Paper Supplement (updated for v11.4 crosswalks) | LaTeX / PDF | Academic |

# 6. Architecture Delta: v11.3 → v11.4

## 6.1 New Components

The following components are net-new in v11.4:

| Component | Plane | Purpose | Inspired By |
| --- | --- | --- | --- |
| Control Registry (CR) | Trust Plane | Formal catalog of all auditable controls with evidence requirements | ARISE 4-question model |
| Agent Identity Module (AIM) | Trust Plane | NHI-compatible identity, lifecycle, composite linking | NIST NCCoE, CSA ATF Element 1 |
| D-TCG+ Cross-Domain Correlator | Control Plane | Multi-layer anomaly correlation (network + prompt + data + tool) | ARISE D.AD, OWASP ASI-08 |
| Behavioral Baseline Registry (BBR) | Control Plane | Per-agent behavioral profiles for deviation detection | CSA ATF Element 2, NVIDIA Autonomy |
| Evidence Generation Architecture (EGA) | Trust Plane | Automated evidence production with JSON-LD format and HMAC chains | ARISE operationalization model |
| Multi-Framework Crosswalk Engine (MFCE) | Trust Plane | Machine-readable crosswalk matrix with automated gap analysis | Landscape competitive analysis |
| Incident Playbook Mapper (IPM) | Control Plane | OWASP ASI-aligned playbooks triggered by D-TCG+ correlation patterns | OWASP ASI, ARISE RESPOND |

## 6.2 Enhanced Components

The following existing v11.3 components are extended:

| Component | v11.3 State | v11.4 Enhancement |
| --- | --- | --- |
| ATK (Agent Trust Kernel) | 5-check envelope, 6 outcomes | + AIM integration, + CR control IDs per check, + EGA evidence hooks |
| D-TCG | Tool call trajectory monitoring, zero-trust | Evolves to D-TCG+ with cross-domain correlation and BBR |
| OPA/Rego Engine | ~1,277 lines across 13 bundles | + AIM policies, + EGA evidence policies, + D-TCG+ correlation rules; est. 1,800+ lines |
| AIBOM | AI Bill of Materials for agent lifecycle | + AIM identity fields, + CR control mapping, + retirement evidence |
| A0-A4 Autonomy Scale | 5-level adaptive autonomy | + ATF/NVIDIA/TACO harmonization, + 5-gate promotion protocol from CSA ATF |
| HMAC Ledger | Immutable audit trail | + JSON-LD structured evidence format, + chain of custody for EGA |

# 7. Risks and Dependencies

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| NIST SP 800-53 agent overlays not yet published | Crosswalk may need revision | High | Build against COSAiS outline; version crosswalk as "provisional" |
| CSA ATF spec is v1.0 and may change | Maturity mapping may shift | Medium | Pin to ATF v1.0; document delta policy for future versions |
| Scope creep across 6 axes | Delay in delivery | High | Phases are sequential gates; Phase 2 cannot start without Phase 1 sign-off |
| ARISE is proprietary/licensed | Cannot reproduce ARISE control text | Low | Crosswalk references ARISE domain names only (public); no content reproduction |
| Market moves faster than documentation | New frameworks emerge during build | Medium | MFCE designed as extensible; new frameworks added as crosswalk sheets |

# 8. Success Metrics

ARHIA v11.4 will be considered successfully delivered when:

| # | Metric | Target |
| --- | --- | --- |
| M1 | Number of discrete auditable controls in registry | ≥ 32 controls |
| M2 | Frameworks crosswalked in Master Matrix | ≥ 7 frameworks |
| M3 | OPA/Rego policy lines (total across all bundles) | ≥ 1,800 lines |
| M4 | OWASP ASI risks with mapped incident playbooks | 10/10 (100%) |
| M5 | Evidence types formally specified per control | 100% of controls |
| M6 | Maturity models harmonized | ≥ 3 (ATF, NVIDIA, TACO) |
| M7 | Machine-readable crosswalk formats | JSON + YAML |

# 9. Immediate Next Steps

Upon approval of this evolution plan:

Step 1: Execute Phase 1 (Weeks 1-2) beginning with the ARHIA Control Registry construction. This is the foundational artifact that all other axes depend on.

Step 2: Fetch and analyze the full CSA ATF specification from GitHub (github.com/massivescale-ai/agentic-trust-framework) to ensure precise harmonization.

Step 3: Fetch the Singapore MGF Agentic AI PDF from IMDA to extract exact control language for crosswalk Sheet 4.

Step 4: Begin OWASP ASI crosswalk (Sheet 2) in parallel, as this is the highest-value GTM artifact for the security buyer persona.

End of Document — TR-2026-030 — ARHIA v11.4 Evolution Plan